INSIGHT

TRADING PLATFORM

Complete Business Analysis & Cost Estimation

18-Month Financial Roadmap

500 to 5,000 Paid Users Growth Plan

Document Date: March 2026

Subscription Price: Rs.3,000/month

Data Provider: Twelve Data + Binance

# Table of Contents

1. Platform Overview

2. Market Opportunity & Competitors

3. Technology Stack & Data Providers

4. One-Time Setup Costs

5. Monthly Cost - 500 Paid Users

6. Monthly Cost - 5,000 Paid Users

7. Side-by-Side Cost Comparison

8. 18-Month Cost Estimation

9. Revenue & Profit Projections

10. User Acquisition Strategy

11. Timeline to 500 & 5,000 Paid Users

12. Risks & Mitigation

13. Final Recommendation

# 1. Platform Overview

## What Is Insight?

Insight is a multi-market algorithmic trading platform that combines:

- Real-time market charting - Live candlestick charts with technical indicators across Crypto, Forex, and Stocks

- Kuri Scripting Engine - A proprietary scripting language for creating custom trading strategies

- Strategy Studio - Workspace for writing, testing, and managing Kuri strategies that generate buy/sell signals

- Signal & Alert System - Real-time automated alerts when strategies trigger

- Strategy Marketplace - Subscription-based marketplace where creators sell strategies with hidden source code

## Target Markets

| Market | Status | Timeline |
| --- | --- | --- |
| Cryptocurrency | Phase 1 (Already integrated via Binance) | Now |
| Forex | Phase 2 (Via Twelve Data) | Month 4+ |
| Stocks (US, EU, Global) | Phase 2 (Via Twelve Data) | Month 4+ |
| Indian Stocks (NSE/BSE) | Phase 3 (Future expansion) | Month 15+ |

## Subscription Model

Plan Price: Rs.3,000/month (~$36 USD)

Model: Hidden strategy subscription - creators sell strategies, subscribers get signals without seeing source code

## Key Differentiators

| Feature | Insight | Competitors |
| --- | --- | --- |
| Scripting Language | Kuri (proprietary, simple) | Pine Script or none |
| Markets | Crypto + Forex + Stocks | Usually single market |
| Strategy IP Protection | Hidden source code | Code visible/copyable |
| Real-time Signals | Automated across all markets | Manual or delayed |
| Marketplace Model | Subscription-based | Not available in India |

# 2. Market Opportunity & Competitors

## Target Addressable Market (India)

| Segment | Active Users |
| --- | --- |
| Stock Market (Active Demat accounts) | 1.5 crore+ |
| Crypto Traders | 1.5-2 crore |
| Forex Traders | 10-15 lakh |
| Total Addressable Market | 3-4 crore traders |

500 paid users = 0.0017% of market (very achievable)

5,000 paid users = 0.017% of market (still a tiny fraction)

## Direct Competitors (Global)

| Platform | What They Do | Users | Pricing | Insight's Edge |
| --- | --- | --- | --- | --- |
| TradingView | Charting + Pine Script | Millions | $12-60/mo | Kuri simpler than Pine Script |
| 3Commas | Bot trading + marketplace | 100K+ | $22-49/mo | No custom scripting |
| Pionex | Built-in trading bots | 200K+ | Free | Zero customization |
| Cryptohopper | Strategy marketplace | 50K+ | $19-99/mo | No real scripting |
| Mudrex | Visual strategy builder | 30K+ | $16-49/mo | Drag-and-drop ceiling |

## Indian Competitors

| Platform | What They Do | Users | Pricing |
| --- | --- | --- | --- |
| Streak (Zerodha) | Visual algo builder for stocks | 5 lakh+ | Free + Rs.500/mo |
| Tradetron | Strategy marketplace | 50K+ | Rs.1,000-5,000/mo |
| Algotest | Algo backtesting for options | 20K+ | Rs.2,000-4,000/mo |
| StockMock | Paper trading + strategies | 10K+ | Free + premium |

These Indian platforms ALREADY have paying users at Rs.1,000-5,000/month. The market exists and users are willing to pay.

# 3. Technology Stack & Data Providers

## Market Data Provider: Twelve Data

| Feature | Grow ($79/mo) | Venture ($499/mo) | Enterprise ($1,099/mo) |
| --- | --- | --- | --- |
| Data Access | Internal non-display | External display | External distribution |
| API Credits/min | 377 | 2,584+ | 10,946+ |
| WebSocket Credits | 8 trial | 2,500+ | 10,000+ |
| Markets | 3 | 75 | 84 |
| US Stocks Real-time | Yes | Yes | Yes |
| EU Stocks | No | Real-time | Real-time |
| SLA | None | None listed | 99.99% |
| Best For | Building/testing | 500 users | 5,000 users |

## Complete Technology Stack

| Component | Provider | Purpose |
| --- | --- | --- |
| Market Data (Forex + Stocks) | Twelve Data | Real-time WebSocket streaming |
| Market Data (Crypto) | Binance WebSocket | Free real-time crypto data |
| Application Servers | Hetzner Cloud | API, WebSocket, Kuri workers |
| Database + Auth | Supabase | PostgreSQL, authentication, storage |
| Caching | Upstash | Redis for pub/sub and caching |
| CDN + Security | Cloudflare | CDN, SSL, DDoS protection, WAF |
| Email | Resend | Transactional emails |
| Push Notifications | Firebase FCM | Mobile and web push alerts |
| Error Tracking | Sentry | Bug monitoring |
| Uptime Monitoring | BetterUptime | Server health checks |
| Payment Gateway | Razorpay | INR payments (UPI, cards, netbanking) |

# 4. One-Time Setup Costs

## For 500 Paid Users

| # | Item | Purpose | Cost (INR) | Cost (USD) |
| --- | --- | --- | --- | --- |
| 1 | Pvt Ltd Company Registration | Legal entity | Rs.15,000 | $180 |
| 2 | GST Registration | Tax compliance | Rs.3,000 | $36 |
| 3 | Terms of Service | Legal protection | Rs.5,000 | $60 |
| 4 | Privacy Policy | DPDP Act compliance | Rs.5,000 | $60 |
| 5 | Disclaimer Page | Legal shield | Rs.2,000 | $24 |
| 6 | Trademark Filing | Brand protection | Rs.7,000 | $84 |
| 7 | Domain Name (.com) | Website address | Rs.850 | $10 |
| 8 | Logo + Branding | Professional identity | Rs.3,000 | $36 |
|  | TOTAL |  | Rs.40,850 | ~$490 |

## Additional for 5,000 Paid Users

| # | Item | Purpose | Cost (INR) | Cost (USD) |
| --- | --- | --- | --- | --- |
| 1-8 | Same as above |  | Rs.40,850 | $490 |
| 9 | Security Audit | Penetration testing | Rs.50,000 | $600 |
| 10 | Legal Review | Compliance check | Rs.25,000 | $300 |
|  | TOTAL |  | Rs.1,15,850 | ~$1,390 |

# 5. Monthly Cost - 500 Paid Users

### A. Infrastructure & Technology

| Item | Provider | Plan | Cost/mo (INR) |
| --- | --- | --- | --- |
| Market Data (Forex + Stocks) | Twelve Data | Venture | Rs.41,600 |
| Crypto Data | Binance | WebSocket API | Rs.0 |
| Server #1 (API) | Hetzner | CX32 | Rs.670 |
| Server #2 (WebSocket) | Hetzner | CX32 | Rs.670 |
| Server #3 (Workers) | Hetzner | CX32 | Rs.670 |
| Database + Auth | Supabase | Team | Rs.8,250 |
| Redis Cache | Upstash | Pay-as-you-go | Rs.1,250 |
| CDN + SSL + WAF | Cloudflare | Pro | Rs.2,080 |
| Email / Push / Monitoring | Resend/Firebase/Sentry | Free | Rs.0 |
| SUBTOTAL |  |  | Rs.55,190 |

### B. Team & Manpower

| Role | Type | Cost/mo (INR) |
| --- | --- | --- |
| Customer Support | Part-time freelancer | Rs.20,000 |
| Social Media / Content | Part-time freelancer | Rs.15,000 |
| UI/UX Designer | Freelance (as needed) | Rs.5,000 |
| SUBTOTAL |  | Rs.40,000 |

### C. Marketing

| Channel | Purpose | Cost/mo (INR) |
| --- | --- | --- |
| Google Ads | Search keywords | Rs.10,000 |
| Instagram / Facebook Ads | Target traders | Rs.5,000 |
| YouTube + Telegram + Influencers | Organic + paid | Rs.5,000 |
| SUBTOTAL |  | Rs.20,000 |

### D-G. Other Costs

| Category | Details | Cost/mo (INR) |
| --- | --- | --- |
| Legal / CA | Bookkeeping + GST filing | Rs.5,000 |
| Payment Gateway | Razorpay 2% of Rs.15,00,000 | Rs.30,000 |
| Tools | Google Workspace | Rs.280 |
| Miscellaneous | Contingency + connectivity | Rs.6,000 |
| SUBTOTAL |  | Rs.41,280 |

TOTAL MONTHLY (500 Paid Users): Rs.1,56,470 (~$1,877)

# 6. Monthly Cost - 5,000 Paid Users

### A. Infrastructure & Technology

| Item | Provider | Plan | Cost/mo (INR) |
| --- | --- | --- | --- |
| Market Data | Twelve Data | Enterprise | Rs.91,600 |
| Crypto Data | Binance | WebSocket | Rs.0 |
| Servers (6 x CX32 + LB) | Hetzner | Cluster | Rs.4,530 |
| Database + Auth | Supabase | Team + Compute | Rs.12,500 |
| Redis Cache | Upstash | Pro | Rs.2,500 |
| CDN + SSL + WAF | Cloudflare | Pro | Rs.2,080 |
| Email | Resend | Pro (50K) | Rs.1,660 |
| SMS Alerts | Twilio | Pay-as-you-go | Rs.2,500 |
| Error Tracking | Sentry | Team | Rs.2,160 |
| SUBTOTAL |  |  | Rs.1,19,530 |

### B. Team & Manpower

| Role | Type | Cost/mo (INR) |
| --- | --- | --- |
| Customer Support (2 people) | Full-time | Rs.50,000 |
| Sr. Support / Community Mgr | Full-time | Rs.30,000 |
| Social Media / Content | Full-time | Rs.25,000 |
| Junior Developer (frontend) | Full-time | Rs.35,000 |
| UI/UX Designer | Part-time | Rs.15,000 |
| SUBTOTAL |  | Rs.1,55,000 |

### C. Marketing

| Channel | Cost/mo (INR) |
| --- | --- |
| Google Ads | Rs.40,000 |
| Instagram / Facebook Ads | Rs.25,000 |
| YouTube (production + ads) | Rs.15,000 |
| Influencer Collaborations | Rs.20,000 |
| Telegram / Discord | Rs.5,000 |
| SEO / Content Writing | Rs.10,000 |
| SUBTOTAL | Rs.1,15,000 |

### D-G. Other Costs

| Category | Details | Cost/mo (INR) |
| --- | --- | --- |
| Legal / CA + Retainer | Compliance + filing | Rs.18,000 |
| Payment Gateway | Razorpay 2% of Rs.1.5 Cr | Rs.3,00,000 |
| Tools + Misc | Workspace + contingency | Rs.19,400 |
| SUBTOTAL |  | Rs.3,37,400 |

TOTAL MONTHLY (5,000 Paid Users): Rs.7,26,930 (~$8,715)

# 7. Side-by-Side Cost Comparison

| Metric | 500 Paid Users | 5,000 Paid Users |
| --- | --- | --- |
| One-Time Setup | Rs.40,850 | Rs.1,15,850 |
| Infrastructure/mo | Rs.55,190 | Rs.1,19,530 |
| Team/mo | Rs.40,000 | Rs.1,55,000 |
| Marketing/mo | Rs.20,000 | Rs.1,15,000 |
| Legal/mo | Rs.5,000 | Rs.18,000 |
| Payment Gateway/mo | Rs.30,000 | Rs.3,00,000 |
| Tools + Misc/mo | Rs.6,280 | Rs.19,400 |
| TOTAL MONTHLY | Rs.1,56,470 | Rs.7,26,930 |
| TOTAL ANNUAL | Rs.18,77,640 | Rs.87,23,160 |
| Monthly Revenue | Rs.15,00,000 | Rs.1,50,00,000 |
| Monthly Profit | Rs.13,43,530 | Rs.1,42,73,070 |
| Profit Margin | 89.6% | 95.2% |
| Annual Profit | Rs.1.61 crore | Rs.17.13 crore |
| Break-Even Point | 53 users | 243 users |
| Team Size | 3 part-time | 5 (full + part-time) |

# 8. 18-Month Cost Estimation

## Phase 1: Build & Beta (Month 1-3) - 0 Paid Users

| Item | Cost/mo (INR) |
| --- | --- |
| Twelve Data (Grow - building phase) | Rs.6,600 |
| Hetzner (2 x CX32) | Rs.1,340 |
| Supabase Pro | Rs.2,080 |
| Cloudflare Free + Domain | Rs.85 |
| One-time setup (Month 1 only) | Rs.40,850 |

Phase 1 Total (3 months): Rs.71,165

## Phase 2: Soft Launch (Month 4-6) - 0 to 80 Paid Users

| Month | Paid Users | Revenue | Total Cost | Profit/Loss |
| --- | --- | --- | --- | --- |
| Month 4 | 10 | Rs.30,000 | Rs.99,070 | -Rs.69,070 |
| Month 5 | 35 | Rs.1,05,000 | Rs.1,00,570 | +Rs.4,430 |
| Month 6 | 80 | Rs.2,40,000 | Rs.1,03,270 | +Rs.1,36,730 |

Phase 2 Total (3 months): Rs.3,02,910 | Revenue: Rs.3,75,000

## Phase 3: Growth (Month 7-12) - 80 to 500 Paid Users

| Month | Paid Users | Revenue | Total Cost | Profit |
| --- | --- | --- | --- | --- |
| Month 7 | 120 | Rs.3,60,000 | Rs.1,32,670 | +Rs.2,27,330 |
| Month 8 | 170 | Rs.5,10,000 | Rs.1,35,670 | +Rs.3,74,330 |
| Month 9 | 230 | Rs.6,90,000 | Rs.1,39,270 | +Rs.5,50,730 |
| Month 10 | 300 | Rs.9,00,000 | Rs.1,43,470 | +Rs.7,56,530 |
| Month 11 | 400 | Rs.12,00,000 | Rs.1,49,470 | +Rs.10,50,530 |
| Month 12 | 500 | Rs.15,00,000 | Rs.1,55,470 | +Rs.13,44,530 |

Phase 3 Total (6 months): Rs.8,56,020 | Revenue: Rs.51,60,000

## Phase 4: Scale (Month 13-18) - 500 to 2,000 Paid Users

| Month | Paid Users | Revenue | Total Cost | Profit |
| --- | --- | --- | --- | --- |
| Month 13 | 650 | Rs.19,50,000 | Rs.2,99,030 | +Rs.16,50,970 |
| Month 14 | 850 | Rs.25,50,000 | Rs.3,11,030 | +Rs.22,38,970 |
| Month 15 | 1,100 | Rs.33,00,000 | Rs.3,76,030 | +Rs.29,23,970 |
| Month 16 | 1,400 | Rs.42,00,000 | Rs.3,94,030 | +Rs.38,05,970 |
| Month 17 | 1,700 | Rs.51,00,000 | Rs.4,12,030 | +Rs.46,87,970 |
| Month 18 | 2,000 | Rs.60,00,000 | Rs.4,30,030 | +Rs.55,69,970 |

Phase 4 Total (6 months): Rs.22,22,180 | Revenue: Rs.2,31,00,000

## 18-Month Grand Summary

| Phase | Duration | Total Cost | Total Revenue | Total Profit |
| --- | --- | --- | --- | --- |
| Phase 1 (Build) | Month 1-3 | Rs.71,165 | Rs.0 | -Rs.71,165 |
| Phase 2 (Soft Launch) | Month 4-6 | Rs.3,02,910 | Rs.3,75,000 | +Rs.72,090 |
| Phase 3 (Growth) | Month 7-12 | Rs.8,56,020 | Rs.51,60,000 | +Rs.43,03,980 |
| Phase 4 (Scale) | Month 13-18 | Rs.22,22,180 | Rs.2,31,00,000 | +Rs.2,08,77,820 |
| 18-MONTH TOTAL |  | Rs.34,52,275 | Rs.2,86,35,000 | Rs.2,51,82,725 |

18-Month: Rs.34.5 Lakhs Investment -> Rs.2.86 Crore Revenue -> Rs.2.52 Crore Profit

# 9. Cumulative Cash Flow (Month by Month)

| Month | Paid Users | Revenue | Cost | Monthly P/L | Running Total |
| --- | --- | --- | --- | --- | --- |
| 1 | 0 | Rs.0 | Rs.50,955 | -Rs.50,955 | -Rs.50,955 |
| 2 | 0 | Rs.0 | Rs.10,105 | -Rs.10,105 | -Rs.61,060 |
| 3 | 0 | Rs.0 | Rs.10,105 | -Rs.10,105 | -Rs.71,165 |
| 4 | 10 | Rs.30,000 | Rs.99,070 | -Rs.69,070 | -Rs.1,40,235 |
| 5 | 35 | Rs.1,05,000 | Rs.1,00,570 | +Rs.4,430 | -Rs.1,35,805 |
| 6 | 80 | Rs.2,40,000 | Rs.1,03,270 | +Rs.1,36,730 | +Rs.935 |
| 7 | 120 | Rs.3,60,000 | Rs.1,32,670 | +Rs.2,27,330 | +Rs.2,28,265 |
| 8 | 170 | Rs.5,10,000 | Rs.1,35,670 | +Rs.3,74,330 | +Rs.6,02,595 |
| 9 | 230 | Rs.6,90,000 | Rs.1,39,270 | +Rs.5,50,730 | +Rs.11,53,325 |
| 10 | 300 | Rs.9,00,000 | Rs.1,43,470 | +Rs.7,56,530 | +Rs.19,09,855 |
| 11 | 400 | Rs.12,00,000 | Rs.1,49,470 | +Rs.10,50,530 | +Rs.29,60,385 |
| 12 | 500 | Rs.15,00,000 | Rs.1,55,470 | +Rs.13,44,530 | +Rs.43,04,915 |
| 13 | 650 | Rs.19,50,000 | Rs.2,99,030 | +Rs.16,50,970 | +Rs.59,55,885 |
| 14 | 850 | Rs.25,50,000 | Rs.3,11,030 | +Rs.22,38,970 | +Rs.81,94,855 |
| 15 | 1,100 | Rs.33,00,000 | Rs.3,76,030 | +Rs.29,23,970 | +Rs.1,11,18,825 |
| 16 | 1,400 | Rs.42,00,000 | Rs.3,94,030 | +Rs.38,05,970 | +Rs.1,49,24,795 |
| 17 | 1,700 | Rs.51,00,000 | Rs.4,12,030 | +Rs.46,87,970 | +Rs.1,96,12,765 |
| 18 | 2,000 | Rs.60,00,000 | Rs.4,30,030 | +Rs.55,69,970 | +Rs.2,51,82,735 |

## Key Milestones

- Month 5: Breakeven (35 paid users)

- Month 6: Total investment recovered

- Month 12: 500 paid users, Rs.43 lakhs cumulative profit

- Month 15: Rs.1.11 crore cumulative profit

- Month 18: 2,000 paid users, Rs.2.52 crore cumulative profit

Initial Capital Needed: Rs.1,40,235 (~Rs.1.5 Lakhs) to survive until breakeven at Month 5

# 10. User Acquisition Strategy

## Channel 1: YouTube (FREE - Highest ROI)

Why: Indian traders actively learn on YouTube. Trading content gets high engagement.

Content Ideas:

- 'I built an algo trading bot in Kuri - here's how'

- 'My bot made Rs.15,000 in 1 week - live results'

- 'Free vs Paid: Is algo trading worth Rs.3,000/month?'

- 'How to automate BTC trading in 5 minutes'

Expected: 100-200 signups/month | Cost: Rs.0

## Channel 2: Telegram & Discord (FREE)

Why: Indian crypto/forex traders live on Telegram.

- Create 'Insight Trading Community' group

- Share daily free signals (tease premium features)

- Post strategy performance screenshots

- Run weekly AMA sessions

Expected: 50-100 signups/month | Cost: Rs.0

## Channel 3: Influencer Partnerships (LOW COST)

Find 5-10 trading YouTubers (10K-100K subscribers). Offer free lifetime access + revenue share.

Expected: 200-500 signups per video | Cost: Rs.5,000-20,000 per collab

## Channel 4: Google & Social Ads (PAID)

Keywords: 'algo trading platform India', 'automated trading bot', 'crypto trading signals'

Cost per click: Rs.15-40 | Conversion: 3-5% signup, 10-15% paid

Rs.20,000/month = ~600 clicks = ~25 signups = ~4 paid users

## Channel 5: Referral Program (VIRAL)

Offer: 'Invite a friend - both get 1 month free'

If 30% of paid users refer 1 friend: 100 -> 130 -> 169 -> 300 (month 6) -> 500 (month 9)

## The #1 Growth Driver: PROVEN RESULTS

This single factor determines success more than all marketing combined:

- Run 5-10 strategies on paper trading for 3 months before launch

- Show REAL performance dashboards publicly

- Post weekly performance reports on Telegram/YouTube

- Let free users SEE results but not GET signals (creates FOMO)

- Never fake results - transparency builds trust

# 11. Timeline to 500 & 5,000 Paid Users

## Phase 1: Build & Beta (Month 1-3)

| Month | Action | Target |
| --- | --- | --- |
| Month 1 | Complete all platform features | 100% product ready |
| Month 1 | Start paper trading 5-10 strategies | Build track record |
| Month 2 | Invite 50 beta testers (free access) | 50 users testing |
| Month 2 | Set up Telegram community | 100+ members |
| Month 3 | Fix bugs from beta feedback | Product polish |
| Month 3 | Create 3-4 YouTube tutorials | Organic content |

End of Phase 1: 50 users (0 paid) - Product validated

## Phase 2: Soft Launch (Month 4-6)

| Month | Action | Target |
| --- | --- | --- |
| Month 4 | Public launch with free + paid plan | Live product |
| Month 4 | First 100 users 50% off (Rs.1,500/mo) | Early adopters |
| Month 5 | Partner with 2-3 trading influencers | Credibility boost |
| Month 5 | Start Google Ads (Rs.10K/mo) | Paid acquisition |
| Month 6 | Publish 3-month strategy results | Trust building |
| Month 6 | Launch referral program | Viral growth |

End of Phase 2: 500 total users, 50-80 paid - First revenue

## Phase 3: Growth (Month 7-12)

| Month | Action | Target |
| --- | --- | --- |
| 7-8 | Increase ad spend to Rs.20K/mo | Scale acquisition |
| 8-9 | Launch strategy marketplace (beta) | Network effect begins |
| 9-10 | Weekly live trading webinars | Community engagement |
| 10-11 | Onboard 5-10 strategy creators | Marketplace content |
| 11-12 | Publish 6-month performance data | Strong trust signal |

End of Phase 3: 2,000 total, 500 paid - Rs.15L/mo revenue

## Phase 4: Scale (Month 13-24)

| Month | Action | Target |
| --- | --- | --- |
| 13-15 | Increase ad spend to Rs.1L/mo | Aggressive growth |
| 15-18 | Add Indian stock market (NSE/BSE) | Huge market unlock |
| 18-20 | Launch mobile app | 60% users prefer mobile |
| 20-22 | PR / media coverage | Brand awareness |
| 22-24 | Strategy marketplace fully active | Flywheel spinning |

End of Phase 4: 10,000+ total, 5,000 paid - Rs.1.5 Cr/mo revenue

# 12. Risks & Mitigation

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Strategies lose money | High | High | Diversify strategies. Risk disclaimers. Never promise returns. |
| Users churn after 1-2 months | Medium | High | Sticky features: community, leaderboard, marketplace. |
| Free alternatives steal users | High | Medium | Differentiate with Kuri + hidden marketplace. |
| Legal issues (SEBI) | Medium | High | Disclaimers. Provide tools, not advice. |
| Technical outages | Low-Medium | High | Redundant servers + monitoring + auto-restart. |
| Binance blocks India API | Low | High | Backup: Bybit/OKX. Twelve Data covers crypto too. |
| Twelve Data price increase | Low | Medium | Keep architecture data-provider-agnostic. |
| Competitor copies model | Medium | Low | First-mover advantage. Kuri is proprietary. |
| Can't reach 500 users | Low | High | 3 crore+ traders. 500 = 0.0017%. Market is huge. |

## Required Legal Disclaimers

- 'Insight is a technology platform providing trading tools. We do not provide financial advice.'

- 'Past performance of strategies does not guarantee future results.'

- 'Trading involves risk. You may lose some or all of your investment.'

- 'Insight is not a registered investment advisor or broker-dealer.'

- 'Users are solely responsible for their trading decisions.'

# 13. Final Recommendation

## Immediate Action Plan

Step 1: Complete the platform (Month 1-2)

- Integrate Twelve Data for forex + stocks

- Build unified data adapter (Binance + Twelve Data)

- Polish UI/UX for public launch

- Create 5-10 pre-built strategies

Step 2: Set up business (Month 2-3)

- Register Pvt Ltd company

- Get GST registration

- Set up Razorpay

- Create legal pages (ToS, Privacy Policy, Disclaimer)

Step 3: Build track record (Month 1-3, parallel)

- Run strategies on paper trading

- Document performance daily

- Build public performance dashboard

Step 4: Launch (Month 4)

- Go live with free + Rs.3,000/mo paid plan

- Start YouTube content

- Set up Telegram community

- Begin influencer outreach

## Financial Summary

| Metric | 500 Paid Users | 5,000 Paid Users |
| --- | --- | --- |
| One-time investment | Rs.40,850 | Rs.1,15,850 |
| Monthly expenses | Rs.1,56,470 | Rs.7,26,930 |
| Monthly revenue | Rs.15,00,000 | Rs.1,50,00,000 |
| Monthly profit | Rs.13,43,530 | Rs.1,42,73,070 |
| Profit margin | 89.6% | 95.2% |
| Annual profit | Rs.1.61 crore | Rs.17.13 crore |
| Break-even | 53 users | 243 users |
| Timeline to achieve | 6-12 months | 18-24 months |

## 18-Month Projection

| Metric | Value |
| --- | --- |
| Total Investment | Rs.34,52,275 (~Rs.34.5 Lakhs) |
| Total Revenue | Rs.2,86,35,000 (~Rs.2.86 Crore) |
| Total Profit | Rs.2,51,82,725 (~Rs.2.52 Crore) |
| Overall Margin | 87.9% |
| Breakeven Month | Month 5 (35 paid users) |
| Users at Month 18 | 2,000 paid users |
| Initial Capital Needed | Rs.1,40,235 (~Rs.1.5 Lakhs) |

## Final Verdict

The business model is VALIDATED by existing competitors (Tradetron, Streak, Algotest) who already have paying Indian users at similar price points.

The market is LARGE (3+ crore traders in India alone).

The technology is BUILT (working platform with Kuri engine).

The margins are EXCEPTIONAL (89-95%).

Success depends on three things:

- Ship fast - Launch within 3-4 months, iterate based on feedback

- Prove value - Show real strategy performance results

- Build community - Traders who trade together, stay together

Don't overthink. Ship it.

--- End of Document ---